## Slide 1
Project Risk
  기술적 리스크
  명확하지 않은 요구사항 : 요구사항을 보충해나갔다는 식으로 풀어간다.
  조직 리스크
  리소스 위주로 풀어나간다. : 한정된 리소스에서 프로젝트를 진행하기 위해 테스트 / 개발자를 나눔
Product Risk
  제품 품질 리스크
  신규 기능에 따른 integration 과정에서 의도치 않은 많은 오류가 발생. : integration Test뿐만아니라 사용자 입장에서 System Test도 동시에 진행하여 버그를 발견할 수 있도록 노력한 부분 풀어나갈것.
Project Risk Management 추가
Risk management 추가
- Project & Product 관점에서 기술
황S

## Slide 2
Goal : Satisfying Mutation coverage
Goal Coverage
  80% Line Coverage 80% Mutation Coeverage
Resource
  Planned Effort : 5h (7/23, 1 member, 5 hours)
  Estimated Effort : 10h (7/23, 2 members, each 5hours)
  Actual : 11h (7/23 , 2 members, 6hours + 5hours )
Outputs (ref. appendix.5)
  Mutation Test Result Report (PIT Summary)
Lessons Learned
  Improvement of Mutation coverage was not directly related to improvement of Unit Test defect detection. (actually, we could not find a bug in the actual program due to the test case change by the mutation test.)  Rather than increasing mutation coverage, it is important to selectively handle the remaining test case bugs provided by the PIT.
  We could see that explicit unit test case implementation of the parts to be checked and the degree of stub processing affected the mutation coverage.
Quality activity – Mutation Test
황S
we did mutation test before implement new feature
Notes: 예상 질문
유닛테스트 작성을 위해 디테일한 스펙을 정리 했는가?

## Slide 3
Goal : Merge the new features into one repository and verify that they are working properly.
Completion criteria
  Test case result : 100% pass
Resource
  Planned Effort : 45h (7/18~20, 2hours a day, all members) -> 19h 30m
  Actual Effort : 15h 40m
Outputs
  Test case : 11 (ref. appendix.5 )
  pass rate : : 100 %
  Defect list : 1 (SDET-46) (appendix. 5)
Lessons Learned
  In the tartan project, the modules are already integrated, should we do the integration test?
Quality activity – Integration test
(각 피쳐별 테스트 케이스 기술 후 작성할 예정)
New feature 내용 위주로 재구성
기존 내용은 effort. 관련된 데이터 위주로 재사용
황S
Notes: 예상 질문

## Slide 4
Appendix 4. Quality activity – integration test
Before Coverage
After Coverage
Notes: 예상 질문
유닛테스트 작성을 위해 디테일한 스펙을 정리 했는가?