## Slide 1
2017
2017
Today
11 days
100%
3 days
5/19 - 5/23
3 days
5/24 - 5/28
5 days
5/29 - 6/2
10 days
65%
0 days
6/3 - 6/4
5 days
6/5 - 6/9
5 days
6/10 - 6/16
0 days
6/17
11 days
15%
5 days
6/18 - 6/23
4 days
6/24 - 6/29
2 days
6/30 - 7/3
4 days
1 day
7/9
2018 July
7/13
Rework
complete
Unit test
Complete
System test
Complete
New feature Complete
Refactoring & Rework
July 9 – July 13
`
Rework
Pre-
Test
Unit & Integration Test
July 16 – July 20
Refactoring
Unit test
Integration Test
System test design
System testing & new feature dev
July 23 – July 27
System test
mutation test
7/16
7/23
7/30
8/3
`
Refactoring
New feature development
Integration Test
System test phase 2 & wrap-up
July 23 – July 27
System test P2
Documentation
Integration test
Complete
P2 System test
Complete
Mid-term presentation
`
Final
presentation
7/18
7/20
7/26
7/29
7/31

## Slide 2
2017
2017
Today
11 days
100%
3 days
5/19 - 5/23
3 days
5/24 - 5/28
5 days
5/29 - 6/2
10 days
65%
0 days
6/3 - 6/4
5 days
6/5 - 6/9
5 days
6/10 - 6/16
0 days
6/17
11 days
15%
5 days
6/18 - 6/23
4 days
6/24 - 6/29
2 days
6/30 - 7/3
4 days
1 day
7/9
2018 July
7/13
Rework
complete
Unit test
Complete
System test
Complete
New feature Complete
Refactoring & Rework
July 9 – July 13
Refactoring
Rework
Pre-
Integration test
Unit & Integration Test
July 16 – July 20
Unit test
System testing & new feature dev
July 23 – July 27
System test
7/16
7/23
7/30
8/3
New feature development
System test phase 2 & wrap-up
July 23 – Aug. 3
Integration test
Complete
P2 System test
Complete
Mid-term presentation
```
Final
presentation
7/18
7/20
7/26
7/29
7/31
Unit test
New feature design
Mutate test
documentation