## Slide 1
Goal
  To detect defects with less effort than dynamic testing
  To integrate static analysis tools to the CI environment
Resource
  Planned Effort: (6/21 ~ 26) 50h (2h * 5days * 5 members)
  Actual Effort : 36.5h
Outputs
  Defect List
Lessons Learned
  Static analysis result is used as a basic data of refactoring.
  It helped to manage coding convention and complexity.
Quality activities - Static analysis
Chart: 
| major | minor
 | 13 | 97

## Slide 2
Goal
  Improving Testability
  Improving Code smells in SonarQube (by 1day debt)
Resource
  Planned Effort(7/9 ~ 13) : 50h (2h * 5days * All members)
  Actual Effort : 31h
Outputs
  Refactoring status : Number of refactoring items (69) (ref. appendix.1)
  SonarQube trend: (ref. appendix.2)
Lessons Learned
  Refactoring is indispensable for Testability
  Monitoring method for Field Status is needed to know changed status.
  - Getter & setter methods are added
  Method should return about that’s result of procedure.
Quality activities - Refactoring & Re-Work
Notes:   Monitoring method for Field Status is needed to know changed status.
  - For this, We discussed for changing private fields to public fields
  - Finally, we added getter & setter methods.

## Slide 3
Goal
  Verify the operation for function
  Satisfying code coverage
Completion Criteria
  Unit Test – Pass rate : 100%
  Statement Coverage : 90% / Branch coverage : 80%
Resource
  Planned Effort(7/16 ~ 20) : 50h (2h * 5 days * all members)
  Actual : 64h
Outputs (ref. appendix.4)
  Number of Unit Test : 332
  Number of Defects
  Coverage : statement coverage : 84%, branch coverage : 68%
Lessons Learned
  To effectively write the Unit test, we need a detailed specification.
  Less defect is found as it progresses to code coverage rather than verifying function operation
Quality activity – Unit Test
Chart: 
| Critical | Major
Defects | 3 | 3
Notes: Actual / estimated Effort : 64h/73h
  Should simple code be included in the Unit test?
   Our team's decision: don’t include

## Slide 4
Appendix 2. Refactoring & Re-Work
SonarQube Trand

## Slide 5
Appendix 4. Quality activity – Unit test
Coverage
Notes: 예상 질문
유닛테스트 작성을 위해 디테일한 스펙을 정리 했는가?