## Slide 1
- Mid-term Presentation -

## Slide 2
Defect Categorization
Defect Detecting Method / Tool
Defect Reporter
Defect Severity
Chart: 
| INTEGRATION_TEST_DEFECT | UNIT_TEST_DEFECT | SYSTEM_TEST_DEFECT | Code Review | SonarQube
요약 | 1 | 4 | 18 | 21 | 89
Chart: 
| Critical | Major | Minor
요약 | 2 | 27 | 104
Chart: 
| Jinhyuk Yang | Hyoyeon Hwang | Jonggoo Lee | sungho chin | Sujung Lyu
요약 | 12 | 22 | 27 | 27 | 45

## Slide 3
Goal : Improving Testability
  Sungho Chin
  ~~
  ~~~
Team Goal
Team Process.
Code Review

## Slide 4
Goal
  Understanding system of Tartan Adventure.
  checking correspondence between Spec. and Code
  detecting Code defect
Working Hours
  Period : 6/21 ~ 26
  Actual / Planned : 36.5h / 50h (2h * 5days * 5 members)
Deliverables
  number of Defects : 110
Lessons Learned
  Vague requirements made code review hard.
  Code review is one of good way to understanding System.
Code Review

## Slide 5
Goal
  Improving Testability
  Improving Code smells in SonarQube (by 1day debt)
Working Hours
  Period : 7/9 ~ 13
  Actual / Planned : ***/ 50h (2h * 5days * 5 members)
Deliverables
  Refactoring Status :
  SonarQube Trand :
Lessons Learned
  Refactoring is indispensable for Testability
  Monitoring method for Field Status is needed to know changed status.
  - For this, We discussed for changing private fields to public fields
  - Finally, we added getter & setter methods.
  Method should return about that’s result of procedure.
Refactoring & Re-Work

## Slide 6
Refactoring & Re-Work
Category | num | Graph
adjust access restriction | 36 | 
add return value | 22 | 
method extract | 4 | 
reduce complexity | 2 | 
add new constructor | 2 | 
reduce redundancy | 1 | 
add debug mode | 1 | 
object inject | 1 | 
Refactoring Status

## Slide 7
Refactoring & Re-Work
SonarQube Trand