## Slide 1
- Mid-term Presentation -

## Slide 2
Goal : Satisfying code coverage
Completion criteria
  90% statement coverage
  80% branch coverage
Participants : All members
Planned Effort : 45h (7/16~20, 3hours a day) -> 73h
Actual Effort : 64h
Outputs
  Number of unit-test per class : 10 (241/24)
  Jacoco test report
  Defect list : 4 (SDET-47, SDET-48, SDET-51, SDET-54)
Review
  Should simple code be included in the Unit test?
   Our team's decision: don’t include
  To effectively write the Unit test, we need a detailed specification.
Quality activity – Unit test
1) methods without conditional statements, getter/setter methods
1)
Notes: 예상 질문
유닛테스트 작성을 위해 디테일한 스펙을 정리 했는가?

## Slide 3
  Defect list : 4 (SDET-47, SDET-48, SDET-51, SDET-54)
  Jacoco test report
Quality activity – Unit test
Notes: 예상 질문
유닛테스트 작성을 위해 디테일한 스펙을 정리 했는가?

## Slide 4
Goal : Verify core sequence consistency (Risk based test)
Completion criteria
  Test case result : 100% pass
Participants : All members
Planned Effort : 45h (7/18~20, 2hours a day) -> 19h 30m
Actual Effort : 15h 40m
Outputs
  Test case :
  Jacoco test report (pass rate) :
  Defect list : 1 (SDET-46)
Review
  Do small projects need integration testing?
  In the tartan project, the modules are already integrated, should we do the integration test?
Quality activity – Integration test
Notes: 예상 질문

## Slide 5
  Defect list : 1 (SDET-46)
  Jacoco test report
Quality activity – Integration test
Notes: 예상 질문