## Slide 1
- Mid-term Presentation -

## Slide 2
Goals
  Verify requirements from the user's perspective.(2018LGSDETProject.pdf)
  Especially, Use-Cases will be mainly verified.
Test Participants
  Maybe, it will be 2 persons.
Test Schedule
  Total Man Hours : 50 hours (5days / 5hours per day / 2persons)
  Periods : 7/19~25
Test Outputs
  System Test Case , System Test Execution Result.
  Defect List (it is managed by JIRA System)
  System Test Scenario based on Test Case.
Argument Point
  shoud we have to implement automation test system?
System test

## Slide 3
System Test (7/19 ~ 7/25)
  As mentioned before, two people will do it.
  We will test not only the existing features but also the new features to be developed.
Mutation Test
  Maybe, it will be one person.
  We are going to test game class because it is very related to the operation of the game.
Implement New Features. (7/23~27)
  3 peoples (Except for the personnel required for the system test, the rest peoples concentrate on new functions.)
Integration Test for New Features. (7/26~27)
  the number of tester is not determined yet. (New Feature Integration Testing was not decided whether it was a developer or a tester.)
Next Plan for remaining period.

## Slide 4
System Test2 (7/30 ~ 7/31)
  This is the second system test to see if existing defects are resolved successfully and if new functionality is working.
Documentation (8/1 ~ 8/2)
  Document output and prepare for final presentation.
Next Plan for remaining period. (cont.)